## Slide 1: Team 99: Project Name Bi-Weekly Update 2 Team members list Sponsor: Sponsor Name TA: TA Name
Intro should take 30 seconds
Notes: Michelle

## Slide 2: Project Summary (30 seconds)
What is the problem that we are solving
High-level summary of what system does to solve the problem
Picture / Diagram here
Notes: Kyle

## Slide 3: Project/Subsystem Overview (45 seconds)
Diagram showing subsystems – with labels showing subsystem owners
Notes: Eric

## Slide 4: Project Timeline (30 seconds)
-- Save discussion for subsystem update
-- Save detail for execution plan & validation plan status
Subsystem Designs and Testing (completed 9/11) | Integration of motor subsystem and MCU (completed 9/17) | Integration of Bluetooth and iPhone App (to complete by 9/28) | Final Integration (to complete by 10/15) | System Test (to complete by 11/2) | Validation (to complete by 11/26) | Demo and Report (to complete by 12/5)
Target or actual dates within or above boxes – green done, yellow underway, red in trouble, white not started
Notes: Eric

## Slide 5: Subsystem 1 (45 seconds) Owner
Accomplishments since 403 XX hrs of effort | Ongoing progress/problems and plans until the next presentation
What has been accomplished since last review (not just started) | What are you going to accomplish in the next 2 weeks
For 2nd review should all be in the context of your integration plans! For example:
“Completed X-function in preparation for integrating with Y-subsystem”
“Tested integrated motor controllers with MCU by verifying full range of motion on all 6 joints with no load and 0.5kg load”
“On-going integration of motor control system with MCU”
“By next review will integrate with android app”

## Slide 6: Subsytem 1 (45 seconds) Owner of Subsystem 1
Interesting figure related to your subsystem progress ---
Best to show:
Results from prep for integration => integration => test of integrated subsystems

## Slide 7: Execution & Plan (Show for 1 minute)
Execution plan
  Your team planned milestones for completion of any remaining subsystem functionality, integration of specific subsystems, test, and validation plans should be presented.
  Milestones should have owners … things like final integration can be group owned
  Gantt chart – should indicate some 404 progress.
Notes: Michelle

## Slide 8
Final slide – thank your audience